LOYOLA COLLEGE (AUTONOMOUS), CHENNAI – 600 034

B.Sc. DEGREE EXAMINATION – STATISTICS

SIXTH SEMESTER – APRIL 2008

# ST 6601 - OPERATIONS RESEARCH

Date : 21/04/2008 	Dept. No.	        Max. : 100 Marks

Time : 9:00 - 12:00

SECTION – A

Answer ALL questions:							(10 x 2 = 20)

- Define basic feasible solution and optimal solution in a linear programming problem.

- Rewrite into standard form:

- What is the role of artificial variables in linear programming?

- Write the dual of :

- Explain a transshipment problem

- What is an unbalanced transportation problem?

- Distinguish between CPM and PERT in network analysis.

- Define activity and event in network analysis.

- Define decision under uncertainity

- Give an example of a 3 x 3 game without a saddle point.

SECTION – B

Answer any FIVE  questions.						(5 x 8 = 40)

- The standard weight of special type of brick is 5kg and it contains two basic ingredients B1 and B2. B1 costs Rs. 5/kg and B2 costs Rs. 8/kg. The strength considerations dictate that the brick contains not more than 4 kgs of B1 and a minimum of 2 kgs of B2. Find graphically the minimum cost of the brick satisfying the above conditions.

- Show that the following linear programming problem has an unbounded solution.

- Explain how you will solve a travelling salesman problem.

- Draw the network diagram given the following activities and find the critical path.

Job			:	A	B	C	D	E	F	 G	 H	I	  J	 K

Time (days)	:	13	8	10	9	11	10	  8	 6	7	 14	18

Immediate		-	A	B	C	B	E	D,F	 E	H	G,I	  J

Predecessor	:

- Explain the maximal flow problem.

- Solve the following problem for the minimum time:

|  | I | II | III | IV | V |
| --- | --- | --- | --- | --- | --- |
| A | 16 | 13 | 17 | 19 | 20 |
| B | 14 | 12 | 13 | 16 | 17 |
| C | 14 | 11 | 12 | 17 | 18 |
| D | 5 | 5 | 8 | 8 | 11 |
| E | 3 | 3 | 8 | 8 | 10 |

- A decision problem is expressed in the following pay-off table (Rs.’ 000s). What is the maximax and maximin payoff action?

Strategy

| State |  | I | II | III |
| --- | --- | --- | --- | --- |
| A | - | 1880 | 1840 | 1800 |
| B | - | 1620 | 1600 | 1640 |
| C | - | 1400 | 1420 | 1720 |

- How will you solve a game problem using linear programming?

SECTION – C

Answer any TWO   questions. 						(2 x 20 = 40)

a) Discuss in brief duality in linear programming    (8)

b) Solve using dual simplex method:

- a) Explain Vogel’s method of finding an initial solution to a transportation problem.      (8)

b) Use least cost method to find initial basic feasible solution and then find the minimum transportation cost for the following problem.

Destinations

|  |  | D1 | D2 | D3 | D4 | Supply |
| --- | --- | --- | --- | --- | --- | --- |
|  | 01 | 1 | 2 | 1 | 4 | 30 |
| Origins | 02 | 3 | 3 | 2 | 1 | 50 |
|  | 03 | 4 | 2 | 5 | 9 | 20 |
| Demand |  | 20 | 40 | 30 | 10 | 100 |

- a) Explain  i) total float ii) free float and

iii)independent float in network analysis (8)

b) The time estimates in weeks for the activities of a PERT network are given below:

| Activity: | 1-2 | 1-3 | 1-4 | 2-5 | 3-5 | 4-6 | 5-6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Opt.time: | 1 | 1 | 2 | 1 | 2 | 2 | 3 |
| Most likely time | 1 | 4 | 2 | 1 | 5 | 5 | 6 |
| Pessimistic time: | 7 | 7 | 8 | 1 | 14 | 8 | 5 |

- Draw the network diagram and find the critical path

- Find the expected length and variance of the critical path.

- What is the probability that the project is completed in 13 weeks? (12)

- a) Explain Laplace and Hurintz criteria in decision theory

b) Solve the following game graphically.

(((((((

# Text boxes

# NO 29